INNOTECH SOLUTIONS UGANDA

WEBSITE DEVELOPMENT PROPOSAL

Prepared for: Altis Voyage Travel
Date: 31 August 2026

# 1. Project Overview

Innotech Solutions Uganda is pleased to present this proposal to Altis Voyage Travel for the design and development of a professional, mobile-responsive travel agency website. The website will provide a clear online presence for the business, showcase travel services and destinations, and make it easy for prospective customers to make inquiries and contact the company.

# 2. Project Objectives

Create a professional and trustworthy online presence for Altis Voyage Travel.

Showcase destinations, travel packages and services in an attractive format.

Make it easy for visitors to contact the business through phone, email and WhatsApp.

Provide a simple travel inquiry/booking request form.

Ensure the website works well on phones, tablets and computers.

Provide a foundation that can be expanded with additional features in the future.

# 3. Proposed Website Structure

| Page/Section | Purpose | Included |
| --- | --- | --- |
| Home | Business introduction, key services, destinations and calls to action | Yes |
| About Us | Company profile, mission and travel experience | Yes |
| Destinations | Featured destinations and travel information | Yes |
| Tours / Packages | Travel packages and package details | Yes |
| Services | Travel services offered by Altis Voyage Travel | Yes |
| Gallery | Selected travel images | Yes |
| Contact Us | Contact details, inquiry form and location | Yes |
| WhatsApp Integration | Direct customer contact through WhatsApp | Yes |
| Google Maps | Location/map integration where applicable | Yes |

# 4. Investment

Total website development fee: UGX 650,000.

Recommended payment schedule:

50% deposit before development starts: UGX 325,000.

30% after major design/development stage: UGX 195,000.

20% before final launch and handover: UGX 130,000.

# 5. Estimated Timeline

Estimated delivery: 10–15 working days after receipt of the deposit and all required client content. Delays in receiving content, approvals or feedback may extend the delivery date.

# 6. Items Not Included Unless Separately Quoted

Online payment gateway integration.

Advanced real-time flight/hotel booking systems or third-party booking APIs.

Paid premium themes, plugins, stock photography or third-party subscriptions.

Professional photography, videography or copywriting.

Ongoing hosting, domain renewal or maintenance fees unless specifically agreed.

Major functionality added after approval of the agreed scope.

# 7. Acceptance

This proposal becomes the basis for the detailed Scope of Work and Website Development Agreement. Work begins after the agreed deposit and required client materials are received.

For Innotech Solutions Uganda: ____________________    Date: __________

For Altis Voyage Travel: _________________________________    Date: __________